Attachment 1

YEAR 2000 Contingency Planning Guideline

For

SEHK Members

DISCLAIMER This document was prepared solely for the internal use of the Stock Exchange of Hong Kong Limited (“the Exchange”) and its Members. The Exchange expressly disclaims any responsibility for the accuracy or completeness of the contents of this document which is published “AS IS”. The Exchange further disclaims all express or implied warranties of any kind, including warranty of fitness for a particular purpose or warranty of merchantability. Reliance on or use of the information contained herein shall be at the user’s sole risk. The Exchange shall not be held liable for any damages of any kind including direct, consequential or special damages which may arise out of or result from reliance on or use of the information in this document. This document is copyrighted by the Exchange.

PREPARED BY 	: 	Y2K Project Team

The Stock Exchange of Hong Kong Limited

ISSUE NUMBER	:	1.0

ISSUED DATE	:	18 May 1999

# Y2K Contingency Planning Requirements for SEHK Members

The major objective of this guideline is to help SEHK Members for developing their Y2K contingency plans. However, since the Exchange is currently playing a regulatory role in the securities industry, it has to ensure its Members have performed their due diligence to tackle the Y2K problem. Therefore, the Exchange has specified a number of Y2K contingency planning requirements for SEHK Members to follow :

- A comprehensive and practical contingency plan for each mission critical system is mandatory for every SEHK Member. The Exchange may require Members to submit their contingency plans on a request basis for inspection. The plan should include at least the following headings:

- Detailed steps to be followed

- Personnel to be involved and their responsibilities

- Additional resources required

- Contact details of major vendors and suppliers

- Sources documents required

- In the section of "Zero Day Strategies" in the Member's Y2K Contingency Plan, the following preparations should be included :

- All system files (including the back office system, accounting system and dealing systems, if any) are backed up on or before 31 December 1999;

- all data files as at 31 December 1999 (including the LAN and PCs) used for daily operations  are  backed up;

- all CCASS and SEOCH reports used for daily operations as at the end of December 1999 are backed up and printed out;

- at least a copy of the unsettlement cash and stock position as at 31 December 1999 should be printed out;

- at least a copy of the Member’s stock records as at 31 December 1999 which indicate the quantity of stock held for each client should be printed out;

- at least a copy of the statement of accounts for the month ended 31 December 1999 showing the dealing transactions during the month and cash & stock holding positions held for each client should be printed out;

- on the first day of year 2000 (i.e. 1 January 2000), the Members should check all the mission critical systems to ensure that they can work properly; and

- Members are required to adopt the “Y2K Zero-day Strategy Framework” (as shown in attachment A1). The Exchange may require Members to submit their strategy framework on a request basis.

- Each Member should appoint a Y2K coordinator and communicate with the SEHK all aspects in relation to the Y2K issues/problems encountered by the Member. The coordinator should be responsible for the "zero day" tests and preparations and report the results to the Exchange on 1 January 2000.

- All Members are required to notify the following information to SEHK by the end of August 1999 :

- The name of Y2K coordinator as mentioned in paragraph (c) and his contact number; and,

- Whether the contingency plan has been properly documented and tested.

- All Members should test their contingency plans by themselves in order to ensure that respective procedures are feasible in the live situation.

A summary of members' responsibilities and the corresponding SEHK requirements and deadlines is shown in the following table :

| Members' Responsibilities on Y2K Contingency Planning | Requirement | SEHK Action | Deadline |
| --- | --- | --- | --- |
| - Inform SEHK any major changes in mission critical systems (SEHK expects Members' systems will remain intact after the 3rd round Y2K street wide test in June 1999) | Mandatory | SEHK to be informed by Members in writing | On-going |
| - Ensure availability of a written Y2K contingency plans and zero-day strategies | Mandatory | SEHK will conduct inspection on request basis | 30 June 1999 |
| - Member to appoint Y2K co-ordinator and inform SEHK | Mandatory | SEHK to be notified the name and contact of Member's Y2K co-ordinator | 31 August 1999 |
| - Submit a Declaration Statement declaring that a tested and practical contingency plan is in place | Mandatory | SEHK will require declaration from Members | 31 August 1999 |
| - Carry out zero-day actions and report the results to SEHK | Mandatory | SEHK to be notified about the results and status | 1 Jan 2000 |

Appendix

# Introduction to Year 2000 Contingency Planning

The Stock Exchange of Hong Kong ("the Exchange") together with all its Members are committed to solve the Year 2000 ("Y2K") problem and achieve smooth transition of the securities industry to the next millennium. As many of the computer and automated processes in an organization will, to some extent, depend on information technologies, the organization will be at risk of failure on 1 January, 2000 or even earlier unless action is taken to avert the problem. All in-house and vendor software, all hardware, telecommunications, building services and facilities, embedded chips, and the entire technical infrastructure, must be examined for Y2K readiness. The challenge is unique in that its scope is wide and its due date unalterable. The scope is so pervasive that, by definition, it carries unusually high risks. Therefore, the Exchange highly recommends broker firms to identify all potential Y2K failure risks and threats to the continuity of their business, develop actions to mitigate those risks, and develop contingency plans to continue business if Y2K failures do occur.

The purpose of developing a Y2K Contingency Plan is to ensure the continuity of an organization's core business processes by identifying, assessing, managing and mitigating Y2K risks. The Y2K Contingency Plan will prepare the organization to avoid a crisis that could result from Y2K problems. Resources critical to operating core business processes should be identified so that a basic level of services can be provided to the organization's internal and external customers until the normal level of services can be restored. The Y2K Contingency Plan helps to identify risks and threats, establishes mitigation strategies for the identified risks and threats, and provides contingencies in the event risk mitigation efforts fail.

# Recommended Methodology and Procedures

## General Guidelines

For each core business process, the responsible business unit should determine what aspects of core processes would be at risk in the event of a system failure. These determinations become the risks and threats. The major systems supporting the processes should also be identified. The user next identifies the time horizon of failure; i.e., the date when the core business process would not operate because of a Y2K related problem. In many instances that date is the first day or the first business day of Year 2000. The business priority is used to determine the most critical area to which resources should be applied to prepare for a potential failure.

Worldwide experiences in managing Y2K risks can be referenced in developing the Y2K contingency plans. In particular, the methodology for Y2K contingency planning recommended by the Global 2000 Coordinating Group is very useful.  The Business Risk Management Checklist  (documented in the paper "Year 2000 Business Risk Management", Version 2.0, 13 January 1999, Global 2000 Coordinating Group) can be used as a basis for brainstorming the areas which may be affected by Y2K failures. Please refer to www.global2k.com for details.

Furthermore, the following guidelines are also useful to the development of the Y2K Contingency Plan:

- A contingency plan must be broad-based and widely understood by the business unit. Because it can involve the suspension or elimination of some existing processes, those affected functional staff must be involved in the decision process. The user organization must know the potential impact of doings without certain key business processes in an emergency situation.

- The duration of the emergency will influence the contingency action chosen. An outage of an hour or two will be handled differently from an interruption of two weeks or more; consequently, contingency alternatives must be developed relative to the estimated duration of the interruption.

- Representatives from various infrastructure areas, such as facilities, personnel, finance, accounting, etc. should also provide input. A plan is only as good as its practicality. Therefore, plans must be rehearsed and well understood.

- Each core business function should be examined in the identification of critical business processes. Some areas will be more critical than others, but initially, all areas should be considered and some ranking of criticality made. The ranking becomes necessary, because as areas requiring contingency plans are identified, the constraints of costs and time can be considered. Those functions most critical to the continued operation of the business must be addressed.

- Contingency plans should be developed for all mission critical systems, systems that are to be replaced, and systems that could encounter Year 2000 problems in advance of the actual turn of the century. Comprehensive and detailed work-around plans must be developed, documented, tested and placed in pre-defined accessible areas in anticipation of the day they will be needed. For these work-around plans, the agency should make sure they understand what processes will need to be performed manually or with alternate or no computer support. It may also be important to acquire specialized supplies, forms or equipment in advance.

- Testing of the Contingency Plan to ensure that all the processes will work in the event of an emergency is required. It is not necessary that the work-around be as robust and complete as the normal working environment. Agencies and departments will need to make sure they are capturing the essential aspects of their critical processes, have a way to continue to do business, and have a way to "recover" from the temporary disruption when the normal conditions are restored. Any training requirements should be noted during Contingency Plan testing.

## Zero Day Strategy

Y2K "Zero Day" strategy is a risk reduction procedure for the period between end of 1999 and mid January of 2000. It can be extended earlier if event horizons dictate, or for other Y2K critical days such as 29 Feb 2000. "Zero Day" strategy is in essence a set of tasks to be performed to reduce the Y2K risks and/or to prepare for prompt recovery of Y2K failures. A typical example of the Y2K "Zero Day" strategy is the shutdown of all information systems on 31 Dec 1999, and a phased power-up beginning on 1 Jan 2000. A standard template for defining zero day strategy is attached in Attachment A1 for reference.

## Phases of Y2K Contingency Planning

The following are typical phases and steps in a Y2K contingency planning project :

Assessment

- Organizing the Planning Team

- Developing Failure Scenarios

- Prioritizing Contingency Plans

- Defining the Scope of the Project

Planning

- Identifying Alternatives

- Evaluating Alternatives

- Identifying Trigger Events

- Developing Contingency Plans

- Testing Contingency Plans

- Training for Contingency Plan Execution

Plan Execution

Recovery

# Y2K Contingency Planning Checklist

The following checklist is re-printed from the "The Business Risk Management Checklist"  (documented in the paper "Year 2000 Business Risk Management", Version 2.0, 13 January 1999, Global 2000 Coordinating Group) to assist an organization to assess the adequacy of Y2K contingency planning.

## Scenario Planning

- Has the organization identified Year 2000 specific combinations of events and scenarios that have the potential to disrupt its business(es) ?

- Has the organization determined the likelihood and impact of events and scenarios that have the potential to disrupt its business(es) ?

- Has the organization developed a comprehensive set of actions to prevent Year 2000 risks from impacting its business(es) ?

- Has the organization developed a comprehensive set of actions to mitigate the impact of Year 2000 risks on its business(es) ?

- Is there a process in place to update the list of events, their impact, probabilities, and likely combinations ?

## Internal Infrastructure and Business Operations Contingency Planning

- Has the completeness of current business continuity/contingency plans been assessed and adjusted with regard to Year 2000 actions, resource needs, or interaction with Year 2000 specific plans ?

- Does the organization have a base set of business disruption and continuity plans and experience in executing those plans ?

- Is there assigned accountability for the development and enactment of the Year 2000 contingency plans ?

- Have business impact of Year 2000 risk scenarios on internal infrastructure and business operations been assessed ?

- Have adequate continuity plans been developed such that business processes can be resumed within desired timeframes and with acceptable service level of performance ?

- Have Year 2000 risk scenarios been considered in developing continuity plans ?

- Have the possibility of simultaneous outages been considered in developing continuity plans ?

- Is the technical and personnel infrastructure needed to enact contingency plans been defined and implemented ?

## Industry and Environmental Infrastructure and Operations Continuity Planning

- Has a multi-level assessment been performed to assess external scenarios that might impact vendors or the entire supply chain ?

- Have business impact of Year 2000 risk scenarios on industry infrastructure and operations (e.g., clearing houses, wire transfer, SWIFT, etc.) relevant to your business been assessed ?

- Have contingency plans been revised/amended, or industry contingency plans developed, to address these additional risks to business processes ?

- Is the technical and personnel infrastructure needed to enact contingency plans been defined and implemented ?

## Contingency Plan Testing

- Have time and resources been planned for business continuity plan testing, including any industry coordination for industry infrastructure contingency plans ?

- Have critical success factors and success criteria for contingency plan testing been defined ?

- Have testing and rehearsals been conducted to assure that organization is prepared to execute its Year 2000 contingency plans ?

# The “Do Nots” Of Y2K Contingency Planning

The top five things to avoid when creating a Y2K contingency plan :

Do Not Procrastinate

Far too many people believe a contingency plan can be written and then put on the shelf. What you must understand is that contingency planning is a living project that should start immediately and evolve as information is gathered.

Do Not Use Others’ Examples

Do not rely on someone else’s plan to satisfy your company’s business needs, because your goals, risk tolerance, processes, etc., are not the same. When you use another company’s completed plan as your template, even with the best of intentions, you will tend to limit your thinking.

Do Not Box In Your Thinking

Contingency planning is an exercise in creative thinking. While the business process owners must be responsible for listing their processes and creating their initial contingencies, they are also typically the worst at thinking outside the box, because they have spent a great deal of time in there.

To overcome this, you must involve individuals that do not know where the walls of your box are. Use outside resources or people from other departments. In many cases, you can treat contingency planning as a first step towards cross-training your employees, or simply as an internal job-awareness campaign.

Do Not Narrow Your Focus

Some sources say to concentrate your contingencies on the products and services that are most likely to fail. Others say to concentrate on the processes that are most important to your business. The truth is, you must do both, and you must do them simultaneously. Once you have identified all your processes, have determined which products and services have the greatest probability of failure and have established where the greatest impacts will be, you will be in a position to assess what should be reviewed more closely.

Do Not Limit Your Contingency Plan Time Frame

People are asking, “For how many days, weeks or months must I be prepared?” Some say 15 days is appropriate; others say to plan for three months. The fact is that no one knows what the duration should be, and picking a random number of days will not help your planning process at all. You must plan several contingency time frames, depending on the business process in question.

The point is to analyze time frames within the constraints of the business process you are supporting. Do not pick an arbitrary 15-day period and think within that box. Otherwise, you will risk your business.

# Recommended Table of Contents of a Y2K Contingency Manual

A typical Y2K Contingency Manual should include the following main sections :

- Introduction

- Scope, Objectives and Assumptions

- Roles and Responsibilities

- Methodology and Approach

- Project Plan

- Resources Requirements and Dependencies

- Details of Y2K Contingency Plans

- Y2K Management Teams / Command Center

- Zero Day Strategies

Attachment A1

Sample of Y2K "Zero Day" Strategy Framework

| Company / Department |  | Date of Completion |  |
| --- | --- | --- | --- |
| Prepared By |  | Reviewed By |  |

| Description of "Zero Day" Strategy |  | When to be Done | Responsible Staff | Remarks |
| --- | --- | --- | --- | --- |
| Category | Details |  |  |  |
| Data Backups |  |  |  |  |
| Hardcopy Printing |  |  |  |  |
| System Shutdown and Re-initialization |  |  |  |  |
| System Clock Adjustment / Verification |  |  |  |  |
| Alternative / Standby Facilities |  |  |  |  |
| Special Forms / Templates |  |  |  |  |
| Resources Standby |  |  |  |  |
| Y2K "Zero Day" Drill |  |  |  |  |